## Slide 1: Defect Management
Defect Management Process
Change Request and Defect Management

## Slide 2: What needs to be considered before creating defect
  Check if any duplicate defect exist (refer defect dash board for this or search in the title)
  Put valid title by which it can be understandable
  Provide clear details in description as much as possible
  Include requirement reference number in each defect by which it makes easier to activate
  Attach screen shots and video if applicable to understand easily
  Provide detail steps along test data used to reproduce the defect
  Make sure to use correct “Iteration Path” and “Area Path”
  Use correct “Build Number” in which it is found
  Use correct severity and priority of the defect as defined (consider workaround before doing this)

## Slide 3: Defining severity of the defect
Severity of the defect is decided based on how severely it is impacting to system
Below are the defect severities:
Critical: Show stopper, blocking to proceed, having huge financial impact etc
High: Having direct impact on the customer or one of the core functionality is not working
Medium: Not having impact on functional side or not impacting to customer like slight difference in displaying the error message
Low: Like color is not displaying as expected or capital letter is missing the label or spelling mistake

## Slide 4: Defining priority of the defect
Priority is decided based on urgency of resolution for a defect
Below are the defect priorities:
P1: Fix is required immediately
P2: Not immediately but required in next planned release
P3: Not planned for any release but will be fixed in future releases

## Slide 5: Defect Life Cycle
Proposed / New: This is the status when defect is newly created by testing team
Triage: Testing Lead / Defect Lead reviewed defect and ready for discussions with stake holders.
Active: Development Lead / Project Lead agrees for activation of the defect
In progress: Individual developer started working on it
Resolved: Individual developer fixed and assigned to tester to re-test
Re-Open: Tester re-opnes the defect as it still not working even after fix
Deployed: Deployed to test environment and ready to test for test team
Rejected: Rejected by development team stating not a valid bug (like duplicate bug, not reproducible, working as expected)
Closed: Tested by test team and closed (working as expected) or agreed with rejection reason